中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

冀审外报〔2020〕2号

HEBEI AUDIT REPORT〔2020〕NO.2

项目名称：     德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目

Project Name:  Hebei Hengshui Lake National Nature Reserve’s Project on the Implementation of Wetland Protection and Restoration Funded by German Government

贷 款 号：     BMZ 201166677

Loan No.：     BMZ 201166677

项目执行单位： 河北衡水湖国家级自然保护区管理委员会

Project Entity:    Hebei Hengshui Lake National Nature Reserve Administration Committee

会计年度：      2019

Accounting Year:  2019

目   录

Contents

一、审计师意见......................................................................................1

I. Auditor’s Opinion..................................................................................3

二、财务报表及财务报表附注..............................................................6

Ⅱ. Financial Statements and Notes to the Financial Statements.............6

（一）资产负债表............................................................................6

i. Balance Sheet..................................................................................6

（二）项目实施进度表....................................................................8

ii.Project Progress Report...................................................................8

（三）专用账户报表.......................................................................10

iii. Special Account Statement...........................................................10

（四）财务报表附注........................................................................11

iv.Notes to the Financial Statements..................................................17

三、审计发现的问题及建议..................................................................24

III. Audit Findings and Recommendations..............................................25

一、审计师意见

审计师意见

河北衡水湖国家级自然保护区管理委员会：

我们审计了德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目2019年12月31日的资产负债表及截至该日同期间的项目实施进度表和专用账户报表等特定目的财务报表及财务报表附注(第6页至第23页)。

（一）项目执行单位对财务报表的责任

编制上述财务报表中的资产负债表、项目实施进度表及专用账户报表是你委的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报

表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目 2019年12月31日的财务状况及截至该日同期间的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给德国复兴信贷银行的第1号、第10-16号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2020年6月30日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606172

传真：86-311-88606120

#### I. Auditor’s Opinion

Auditor’s Opinion

To Hebei Hengshui Lake National Nature Reserve Administration Committee:

We have audited the special purpose financial statements (from page 6 to page 23) of Hebei Hengshui Lake National Nature Reserve’s Project on the Implementation of Wetland Protection and Restoration Funded by German Government Loan, which comprise the Balance Sheet as of December 31, 2019, the Project Progress Report and the Special Account Statement for the period then ended, and Notes to the Financial Statements.

Project Entity for the Financial Statements

The preparation of the Balance Sheet, the Project Progress Report and the Special Account Statement is the responsibility of your entity, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entity’s preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Qualified Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Hengshui Lake National Nature Reserve’s Project on the Implementation of Wetland Protection and Restoration Funded by German Government Loan as of December 31, 2019, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the period then ended with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application No.1、No.10 to No.16 and the attached documents submitted to the German Revival Credit Bank during the period. In our opinion, those comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 30, 2020

Address: No. 195 South Youyi Street, Shijiazhuang City, Hebei Province, P.R. China

Postcode: 050051

Tel.: 86-311-88606172

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

- 财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资产负债表

i. Balance Sheet

资 产 负 债 表

BALANCE SHEET

2019年12月31日

(As of December 31, 2019)

项目名称：德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目

Project Name: Hebei Hengshui Lake National Nature Reserve’s Project On the Implementation of Wetland

Protection and Restoration Funded by German Government Loan

编报单位：河北衡水湖国家级自然保护区管理委员会                          货币单位：人民币元

| 资产 Asset Accounts | 序号Sequence | 期初数 Beginning Balance | 期末数 Ending Balance | 负债 Liability Accounts | 序号Sequence | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 资产合计 Total Assets | 1 | 4,979,569.45 | 3,213,707.90 | 流动负债合计Total Current Liabilities | 25 | 271,573.57 | 6,042.00 |
| 现金Cash | 2 | - | - | 应付账款Accounts Payable | 26 | 271,573.57 | 6,042.00 |
| 银行存款 Bank Deposits | 3 | 4,839,464.45 | 1,674,078.90 | 预收账款Accounts Received in Advance | 27 | - | - |
| 应收账款 Accounts Receivable | 4 | - | - | 其他应付款 Other Payables | 28 | - | - |
| 预付账款 Pre-paid Accounts | 5 | - | - |  |  |  |  |
| 其他应收款 Other Receivable | 6 | - | - | 净资产 Net Assets | 29 | 140,105.00 | 1,539,629.00 |
| 无形资产 Intangible Assets | 7 | 5,500.00 | 45,100.00 | 资产基金 Assets Foundation | 30 | 140,105.00 | 1,539,629.00 |
| 固定资产 Fixed Assets | 8 | 134,605.00 | 1,494,529.00 | 无形资产 Intangible Assets | 31 | 5,500.00 | 45,100.00 |
| 在建工程 Construction in Progress | 9 | - | - | 固定资产Fixed-Assets | 32 | 134,605.00 | 1,494,529.00 |
| 支出合计 Total Cost | 10 | 10,235,873.54 | 21,539,096.91 | 在建工程Construction in Progress | 33 | - | - |
| 项目支出 Project Cost | 11 | 10,235,873.54 | 21,539,096.91 | 收入合计 Total Revenues | 34 | 14,803,764.42 | 23,207,133.81 |

Prepared by: Hebei Hengshui Lake National Nature Reserve Administration Committee   Currency Unit: RMB Yuan

后续（To be continued）

续（continued）

| 资产 Asset Accounts | 序号Sequence | 期初数 Beginning Balance | 期末数 Ending Balance | 负债 Liability Accounts | 序号Sequence | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 规划 Planning | 12 | 130,000.00 | 1,882,178.00 | 项目拨入专款Funds Received by the Project | 35 | 14,499,080.46 | 23,194,155.69 |
| 水体管理与生态修复（盐河故道） Water Management & Ecological Restoration (Yan River's Old Channel and Lake Shore) | 13 | 29,000.00 | 60,658.00 | 德方赠款 German Grant | 36 | - | 1,026,105.28 |
| 湿地生态系统修复与管理 Wetland Ecosystem Restoration and Management | 14 | - | 366,100.00 | 德方贷款 German Loan | 37 | 8,494,929.07 | 14,462,238.56 |
| 可持续发展教育 Education for Sustainable Development (ESD) | 15 | 3,316,399.80 | 5,941,648.42 | 直接支付 Direct Payment | 38 | 7,758,715.13 | 10,730,579.90 |
| 监测与专项研究 Monitoring & Special Studies | 16 | 96,000.00 | 2,486,342.14 | 提款报账 Withdrawals | 39 | 736,213.94 | 3,731,658.66 |
| 社区支持的湿地保持与管理 Community-Supported Wetland Conservation and Management | 17 | - | 27,000.00 | 中方配套 Counterpart Fund | 40 | 6,004,151.39 | 7,705,811.85 |
| 能力建设与宣传 Capacity Building and Publicity Activities | 18 | 719,161.69 | 1,202,464.69 | 其他收入 Other Revenues | 41 | 304,683.96 | 12,978.12 |
| 项目管理 Project Management | 19 | 1,323,928.27 | 2,099,588.53 |  |  |  |  |
| 咨询服务 Consulting Services | 20 | 4,559,383.78 | 6,142,786.16 |  |  |  |  |
| 不可预见费 Contingencies | 21 | 62,000.00 | 304,225.69 |  |  |  |  |
| 赠款 Grant | 22 | - | 1,026,105.28 |  |  |  |  |
| 其他支出 Other Cost | 23 | - | - |  |  |  |  |
| 合计Total | 24 | 15,215,442.99 | 24,752,804.81 | 合计Total | 42 | 15,215,442.99 | 24,752,804.81 |

（二）项目实施进度表

ii. Project Progress Report

项 目 实 施 进 度 表

Project Progress Report

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目

Project Name: Hebei Hengshui Lake National Nature Reserve’s Project On the Implementation of Wetland

Protection and Restoration Funded by German Government Loan

编报单位：河北衡水湖国家级自然保护区管理委员会                           货币单位：人民币元

Prepared by: Hebei Hengshui Lake National Nature Reserve Administration Committee   Currency Unit: RMB Yuan

| 序号No. | 项目工程内容 (Project Component) |  | 概算金额(Estimated Amount) |  | 项目支出 (Project Cost) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 上期累计支出Total of Last Report |  | 本年度支出Total Within Current Fiscal Period |  | 累计支出Accumulated Investment |  | 已完工工程 Assets Transferred |  |  |  | 在建工程 Construction in Progress |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | 完成投资额Amount |  | 占总投资% The total investment% |  | 完成投资额Amount |  | 占总投资% The total investment % |  |
|  |  |  |  |  | (1) |  | (2) |  | (3)=(1)+(2) |  | (4) |  | (5)=(4)/(3) |  | (6)=(3)-(4) |  | (7)=(6)/(3) |  |
| 1 | 规划Planning |  | 8,152,600.00 |  | 130,000.00 |  | 1,752,178.00 |  | 1,882,178.00 |  | - |  | - |  | 1,882,178.00 |  | 23.09% |  |
| 2 | 水体管理与生态修复（盐河故道） Water Management & Ecological Restoration (Yan River's Old Channel and Lake Shore) |  | 12,571,800.00 |  | 29,000.00 |  | 31,658.00 |  | 60,658.00 |  | - |  | - |  | 60,658.00 |  | 0.48% |  |
| 3 | 湿地生态系统修复与管理Wetland Ecosystem Restoration and Management |  | 2,180,500.00 |  | - |  | 366,100.00 |  | 366,100.00 |  | - |  | - |  | 366,100.00 |  | 16.79% |  |
| 4 | 可持续发展教育（估算）Education for Sustainable Development (ESD) |  | 48,927,517.00 |  | 3,316,399.80 |  | 2,625,248.62 |  | 5,941,648.42 |  | - |  | - |  | 5,941,648.42 |  | 12.14% |  |
| 5 |  | 监测与专项研究Monitoring & Special Studies |  | 7,747,036.00 |  | 96,000.00 |  | 2,390,342.14 |  | 2,486,342.14 |  | - |  | - |  | 2,486,342.14 |  | 32.09% |
| 6 |  | 社区支持的湿地保持与管理Community -supported Wetland Conservation and Management |  | 1,750,000.00 |  | - |  | 27,000.00 |  | 27,000.00 |  | - |  | - |  | 27,000.00 |  | 1.54% |

后续（To be continued）

续（continued）

| 序号No | 项目工程内容 (Project Component) | 概算金额(Estimated Amount) | 项目支出 (Project Cost) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 上期累计 支出 Total of Last Report | 本年度支出Total Within Current Fiscal Period | 累计支出Accumulated Investment | 已完工工程 Assets Transferred |  | 在建工程 Construction in Progress |  |
|  |  |  |  |  |  | 完成投 资额Amount | 占总投资% The total investmen% | 完成投资额Amount | 占总投资% The total investmen% |
|  |  |  | (1) | (2) | (3)=(1)+(2) | (4) | (5)=(4)/(3) | (6)=(3)-(4) | (7)=(6)/(3) |
| 7 | 能力建设与宣传Capacity Building and Publicity Activities | 4,403,500.00 | 719,161.69 | 483,303.00 | 1,202,464.69 | - | - | 1,202,464.69 | 27.31% |
| 8 | 项目管理 Project Management | 5,346,900.00 | 1,323,928.27 | 775,660.26 | 2,099,588.53 | - | - | 2,099,588.53 | 39.27% |
| 9 | 基本成本 I(1-8) Basic Costs I | 91,079,853.00 | 5,614,489.76 | 8,451,490.02 | 14,065,979.78 | - | - | 14,065,979.78 | 15.44% |
| 10 | 咨询服务 Consulting Services | 5,939,893.00 | 4,559,383.78 | 1,583,402.38 | 6,142,786.16 | - | - | 6,142,786.16 | 103.42% |
| 11 | 用于共同资助咨询服务及国际培训的赠款 Grant for co-financing consulting service and international training | 1,538,569.00 | - | 1,026,105.28 | 1,026,105.28 |  | - | 1,026,105.28 | 66.69% |
| 12 | 不可预见费Contingencies | 6,079,185.00 | 62,000.00 | 242,225.69 | 304,225.69 | - | - | 304,225.69 | 5.00% |
| 13 | 项目总投资 (9-12) Total Project Cost | 104,637,500.00 | 10,235,873.54 | 11,303,223.37 | 21,539,096.91 | - | - | 21,539,096.91 | 20.58% |

| （三）专用账户报表 iii. Special Account Statement 专 用 账 户 报 表 SPECIAL ACCOUNT STATEMENT 本期截至2019年12月31日 (For the period ended December 31,2019） 项目名称: 德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目 Project Name: Hebei Hengshui Lake National Nature Reserve’s Project On the Implementation of Wetland Protection and Restoration Funded by German Government Loan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 编报单位： 河北衡水湖国家级自然保护区管理委员会 Project Entity: Hebei Hengshui Lake National Nature Reserve Administration Committee |  |  |  | 货币单位:人民币元 Currency Unit: RMB Yuan |  |  |  |
| 项目年度 Project Period | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 合计Total |
| 期初余额Beginning Balance |  | 0.00 | 100,207.85 | 4,839,464.45 |  |  | 0.00 |
| 加：本期专用账户收入情况 Add: Received Amount |  | 1,151,349.66 | 5,839,583.76 | 4,470,823.67 |  |  | 11,461,757.09 |
| +本期德方资金总额Total of GFC |  | 0.00 | 734,224.75 | 3,008,742.37 |  |  | 3,742,967.12 |
| +本期中方配套资金总额 Total of CPC |  | 905,096.00 | 5,099,055.39 | 1,455,996.46 |  |  | 7,460,147.85 |
| +本期利息收入总额 Interest Income |  | 589.66 | 6,303.62 | 6,084.84 |  |  | 12,978.12 |
| +其他收入Other Revenues |  | 245,664.00 | 0.00 |  |  |  | 245,664.00 |
| 减：本期专用账户支付总额 Deduct: Total of Payment |  | 1,051,141.81 | 1,100,327.16 | 7,636,209.22 |  |  | 9,787,678.19 |
| -本期支付工程款总额 Total Payment of Construction |  | 663,672.74 | 1,101,281.36 | 7,636,209.22 |  |  | 9,401,163.32 |
| -本期其他支付金额 Other Payment |  | 386,514.87 | 0.00 |  |  |  | 386,514.87 |
| -其他应收款Other Receivable |  | 954.20 | -954.20 |  |  |  | 0.00 |
| 期末余额Ending Balance |  | 100,207.85 | 4,839,464.45 | 1,674,078.90 |  |  | 1,674,078.90 |
| 注：本表依据项目专用账户银行对账单填列 |  |  |  |  |  |  |  |

Note: This table shall be filled according to the bank statement

（四）财务报表附注

财务报表附注

1.项目概况

德国政府贷款河北衡水湖国家级自然保护区湿地保护与恢复项目贷款协议号为BMZ201166677，旨在将改善湿地生物多样性和栖息地和衡水湖水管理，建立衡水湖综合监测系统，为衡水湖湿地生态系统保护寻求社区支持，达到衡水湖生态系统保护的可持续发展。本项目总投资人民币10463.75万元（含外汇 1220.514万欧元），利用德国政府贷款1200万欧元（折合人民币9000万元），项目赠款20.51万欧元（折合人民币153.83万元）。本项目采用的人民币汇率按 1 欧元=7.5元人民币计算（经省发改委批复的初设汇率）。本项目配套资金人民币1309.92万元，全部由河北衡水湖国家级自然保护区管理委员会自筹解决。

本项目建设内容主要包括水管理与水体的生态修复、湿地生态系统修复与管理、可持续发展教育、监测与专项研究、能力建设与宣传五个部分。将开展创新性的湿地生态系统和水体管理、建立先进的综合监测系统、开展环境教育、对社区共管建立激励机制。项目于2016年5月正式启动，截至2019年12月31日，项目共发出1,850,455.96欧元的贷款提款，131,291.06欧元的赠款提款，中方配套资金人民币7,705,811.85元。

2.财务报表编制范围

河北衡水湖国家级自然保护区管理委员会编制了本项目截至2019年12月31日的财务报表。

- 主要会计政策

3.1编制基础

本项目参照世亚行贷款项目报表附注并根据贷款方要求，按照《贷款协议》及附件和《行政单位会计制度》的要求编制。

3.2会计年度

会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3记账基础和计价原则

本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4外币业务

按照中国外汇交易中心授权公布人民币汇率中间价公告，

2019年12月31日汇率，1欧元=7.8155元人民币。

4.报表科目说明

4.1项目支出

2019年项目支出人民币11,303,223.37元。

截至2019年12月31日项目累计支出人民币21,539,096.91 元，占总投资计划的20.58%。

4.1.1规划累计支出人民币1,882,178.00元，为初步设计概算中湿地生态系统修复与管理-青头潜鸭保护专项费用人民币5,274.00元、项目建设其他费用-勘察设计费人民币1,582,000.00元以及工程监理费人民币19,400.00元、环境影响评价人民币155,504.00元、生物多样性影响评价人民币120,000.00元。

4.1.2水体管理与生态修复累计支出人民币60,658.00元，为初步设计概算中水体管理与生态修复-小湖隔堤东西段北侧生态修复人民币29,000.00元和王口闸修缮人民币31,658.00元。

4.1.3湿地生态系统修复与管理累计支出人民币366,100.00元，为初步设计概算中湿地生态系统修复与管理-标记和巡护。

4.1.4可持续发展教育累计支出人民币5,941,648.42元，为初步设计概算中可持续发展教育-衡水湖可持续发展教育子项目人民币5,735,540.42元和湖中体验岛人民币206,108.00元。

4.1.5监测与专项研究累计支出人民币2,486,342.14元，为初步设计概算中监测与专项研究-研究与监测人民币891,407.14元以及GIS地理信息系统人民币553,400.00元、设备人民币1,041,535.00元。

4.1.6社区支持的湿地保持与管理累计支出人民币27,000.00元，为初步设计概算中项目建设其他费用-建设单位管理费。

4.1.7能力建设与宣传累计支出人民币1,202,464.69元，为初步设计概算中能力建设与宣传-能力建设人民币674,833.50元和宣传人民币527,631.19元。

4.1.8项目管理累计支出人民币2,099,588.53元，为初步设计概算中项目建设其他费用-建设单位管理费人民币873,857.25元和招标代理手续费人民币137,893.77元、建设期贷款承诺费和利息人民币1,087,837.51元。

4.1.9 咨询费用累计支出人民币6,142,786.16元，为初步设计概算中项目建设其他费用-德国DFS公司咨询费。

4.1.10 不可预见费累计支出人民币304,225.69元，为初步设计概算中基本预备费。

4.1.11 赠款累计支出人民币1,026,105.28元，为初步设计概算中项目建设其他费用-德国DFS公司咨询费。

4.2银行存款

2019年12月31日，银行存款余额为人民币1,674,078.90元。

4.3 应付账款

2019年12月31日应付账款余额为人民币6,042.00 元,为区域培训教师江浩思第五次投入实报实销部分。

4.4德方贷款

项目计划德国贷款资金12,000,000.00欧元，折合人民币90,000,000.00元（汇率1:7.5）（经省发改委批复的初设汇率）。

截至2019年12月31日德方贷款总额1,850,455.96欧元，占贷款总计划的15.42% ，折合人民币14,462,238.56元。

4.4.1直接支付提款报账金额1,372,987.00欧元，折合人民币10,730,579.90元。

4.4.2垫付后提款报账金额477,433.96欧元，折合人民币3,731,385.11元。

4.4.3垫付后提款报账因退汇产生银行手续费35.00欧元，折合人民币273.55元（均含汇兑损益）。

4.5德方赠款

项目计划德国赠款资金205,100.00欧元，折合人民币1,538,300.00元（汇率1:7.5）（经省发改委批复的初设汇率）。

截至2019年12月31日德方赠款总额131,291.06欧元，占赠款总计划的64.01%，折合人民币1,026,105.28元。

4.6中方配套资金

项目计划配套资金总额为人民币13,099,200.00元，截至2019年12月31日，累计到位配套资金人民币7,705,811.85元，占配套资金总计划额的58.83%。

4.7其他收入

2019年12月31日其他收入余额为人民币12,978.12元,全部为银行账户利息收入。

5.专用账户使用情况

该项目于2017年1月在中国工商银行股份有限公司衡水路北支行开设银行账户，币种为人民币，银行账户为：0407030039300068171。

2019年度专用账户期初余额为人民币4,839,464.45元。

2019年度专用账户收入总额人民币4,470,823.67元。其中德方回补报账资金人民币3,008,742.37元，中方配套资金人民币1,455,996.46元，利息收入人民币6,084.84元。

2019年度专用账户支出总额人民币7,636,209.22元。其中支付工程款人民币7,636,209.22元，包括技术服务费、翻译服务费、设计费、监理费、贷款承诺费利息、会议费、培训费、学习考察费、宣传费、设备购置费、办公运行费等。

2019年度专用账户期末余额为人民币1,674,078.90元。

6.其他需要说明的事项

6.1 银行专用账户产生的利息计入财政补助收入-其他收入-利息收入科目。

6.2汇率变动产生的汇兑损益，贷款的汇兑损益计入财政补助收入-拨入贷款科目中的申报贷款-汇兑损益科目和直接支付-汇兑损益科目，赠款的汇兑损益计入财政补助收入-拨入赠款-汇兑损益科目。

6.3  2019年1月15日，河北省发展和改革委员会对项目初步设计进行了批复（冀发改投资[2019]66号），项目总投资为人民币10463.75万元，主要建设内容包括水体管理与生态修复，湿地生态系统修复与管理、可持续发展教育、监测与专项研究、能力建设与宣传等五个方面。贷款协议规定的项目建设内容包括规划、水体管理与生态修复，湿地生态系统修复与管理、可持续发展教育、监测与专项研究、社区支持的湿地保持与管理、能力建设与宣传、项目管理等八个方面。项目支出明细科目按照八项内容进行明细核算。

规划概算金额共计人民币8,152,600.00元，由初步设计概算中湿地生态系统修复与管理2.3青头潜鸭保护人民币675,000.00元和项目建设其他费用第2至7项人民币7,477,600.00元构成。

水体管理与生态修复概算金额共计人民币12,571,800.00元，由初步设计概算中水体的水管理与生态修复人民币12,571,800.00元构成。

湿地生态系统修复与管理概算金额共计人民币2,180,500.00元，由初步设计概算中湿地生态系统修复与管理2.1湿地植物收割人民币750,000.00元和2.2标记与巡护人民币1,430,500.00元构成。

可持续发展教育概算金额共计人民币48,927,517.00元，由初步设计概算中可持续发展教育人民币48,927,500.00元和基本预备费中的人民币17.00元构成。

监测与专项研究概算金额共计人民币7,747,036.00元，由初步设计概算中监测与专项研究人民币7,747,000.00元和基本预备费中的人民币36.00元构成。

社区支持的湿地保持与管理概算金额共计人民币1,750,000.00元，由初步设计概算中项目建设其他费用-建设单位管理费中的人民币176,900.00元和基本预备费中的人民币1,573,100.00元构成。

能力建设与宣传概算金额共计人民币4,403,500.00元，由初步设计概算中能力建设与宣传人民币4,403,500.00元构成。

项目管理概算金额共计人民币5,346,900.00元，由初步设计概算中项目建设其他费用-建设单位管理费中的人民币1,259,500.00元、项目建设其他费用-招标代理服务费人民币680,000.00元、项目建设其他费用-项目建设期贷款承诺费和利息人民币3,407,400.00元构成。

咨询服务概算金额共计人民币5,939,893.00元，由初步设计概算中项目建设其他费用-德国DFS公司咨询费中的人民币5,939,893.00元构成。

用于共同资助咨询服务及国际培训的赠款概算金额共计人民币1,538,569.00元，由初步设计概算中项目建设其他费用-德国DFS公司咨询费中的人民币1,538,569.00元构成。

不可预见费概算金额共计人民币6,079,185.00元，由初步设计概算中项目建设其他费用-德国DFS公司咨询费中的人民币153,838.00元和基本预备费中的人民币5,925,347.00元构成。

iv. Notes to Financial Statement

Notes to Financial Statement

1.Project Overview

Hebei Hengshui lake national nature reserve, using the German government loan implementation of wetland conservation and restoration project loan agreement number for BMZ201166677, aims to improve the wetland biodiversity and habitat and Hengshui lake management, establish a comprehensive monitoring system of Hengshui lake, seek community support for the Hengshui lake wetland ecosystem protection, to achieve the sustainable development of Hengshui lake ecosystem protection. The total investment of this project is RMB 104.6375 million yuan (including foreign exchange of Euro 12.20514 million ), the loan of Euro 12 million (equivalent to RMB 90 million yuan) from the German government, and the project grant of Euro 205,100(equivalent to RMB 1.5383 million yuan). The RMB exchange rate adopted in this project is calculated as 1 Euro =7.5 RMB (the initial exchange rate approved by the provincial development and reform commission). The supporting funds of this project are RMB 13,099,200 yuan, all of which are self-raised by Hebei Hengshui lake national nature reserve management committee.

The construction content of this project mainly includes five parts: water management and ecological restoration of water body, wetland ecosystem restoration and management, education of sustainable development, monitoring and special research, capacity building and publicity. Innovative wetland ecosystem and water management, advanced integrated monitoring systems, environmental education, and incentives for community co-management will be implemented. The project was officially launched in May 2016. As of December 31, 2019, a total of Euro 1,850,455.96 has been withdrawn, Euro 131,291.06  has been Grant and the supporting fund of the Chinese side is RMB 7,705,811.85 yuan.

- Consolidation Scope of the Financial Statements

Hebei Hengshui lake national nature reserve management committee compiled the project as of December 31, 2019 in the financial statements.

3. Accounting Policies

3.1The Foundation of Financial Statements Preparation

The financial statements of the project were prepared with reference to the Word Bank and ADB loan project and according to the notes to the request, and Accounting System of Administrative Agencies currently on-going.

3.2 Accounting Year

In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 Accounting Basis and Measurement Principle

The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 Foreign Currency Transaction

According to the central parity of RMB exchange rate announced by China Foreign Exchange Trading Center, the exchange rate on December 31, 2019 was one Euro = RMB 7.8155 yuan .

4. Explanation of Subjects

4.1 Total Project Expenditures

The project expenditure for 2019 was RMB 11,303,223.37 yuan.

As of December 31, 2019, the accumulated project expenditures were RMB 21,539,096.91 yuan , accounting for 20.58% of the total investment plan.

4.1.1 The cumulative planned expenditures were RMB 1,882,178.00 yuan, included RMB 5,274.00 yuan for the special activity of baer’s pochard conservation in wetland eco-system restoration and management, RMB 1,582,000.00 yuan of survey/design and other costs for the project construction, RMB 19,400.00 yuan for engineering supervisors, RMB 155,504.00 yuan for environment impact assessment and RMB 120,000.00 yuan for biodiversity impact assessment in the budget of preliminary design.

4.1.2 The accumulated expenditures of water body management and ecological restoration were RMB 60,658.00 yuan, included RMB 29,000.00 yuan for the water management and ecological restoration (ecological restoration at the northern side of the east-west section of Jizhou Lake Causeway) and RMB 31,658.00 yuan of repairing Wangkou Sluice in the budget of preliminary design.

4.1.3	The accumulative expenditures of RMB 366,100.00 yuan  for wetland eco-system restoration and management were for the demarcation and patrolling in wetland eco-system restoration and management in the budget of preliminary design.

4.1.4 The cumulative expenditures of sustainable development education were RMB 5,941,648.42 yuan, of which RMB 5,735,540.42 yuan for the sub-project of sustainable development education in Hengshui lake, RMB 206,108.00 yuan for nature experience island in the preliminary design estimate.

4.1.5 The accumulated expenditures of monitoring and special research were RMB 2,486,342.14 yuan, which included RMB 891,407.14 yuan for monitoring and special studies, RMB 553,400.00 yuan for GIS system and RMB 1,041,535.00 yuan for the equipments in the budget of preliminary design.

4.1.6	The accumulative expenditures of RMB 27,000.00 yuan were for community-supported wetland conservation and management in the budget line for the other costs for the project construction in the preliminary design.

4.1.7 The accumulated expenditures for capacity building and publicity were RMB 1,202,464.69 yuan, of which RMB 674,833.50 yuan for capacity building and publicity in the preliminary design estimate, RMB 527,631.19 yuan for publicity.

4.1.8 The accumulated expenditures of project management were RMB 2,099,588.53 yuan, of which RMB 873,857.25 yuan for other construction expenses in the preliminary design estimate -- management fee of the construction unit; RMB 137,893.77 yuan for other construction expenses -- bidding agency fee; and RMB 1,087,837.51 yuan for loan commitment fee and interest during the construction period.

4.1.9 The accumulated consulting expenses were RMB 6,142,786.16 yuan, which was the other construction expense in the preliminary design estimate -- consulting fee of German DFS company.

4.1.10 Accumulated expenditures of unforeseeable fee were RMB 304,225.69 yuan , which was the basic reserve fee in the preliminary design estimate.

4.1.11	The accumulative expenditures of the grant were RMB 1,026,105.28 yuan, which was in the budget line of other costs of project construction (consulting service by German DFS Company) in the budget of preliminary design.

4.2 Bank Deposits

The balance on December 31, 2019 was RMB 1,674,078.90 yuan.

4.3 Accounts Payable

The balance on December 31, 2019 was RMB 6,042.00 yuan, which was refunding of the fifth payment for the regional trainer Mr. John Howes.

4.4 German Loan

The German loan fund of the project plan was Euro 12,000,000.00, equivalent to RMB 90,000,000.00 yuan (exchange rate 1:7.5) (the initial exchange rate approved by the provincial development and reform commission).

As of December 31, 2019, the total amount of German loans was Euro 1,850,455.96 , 15.42% of the total loan plan, equivalent to RMB 14,462,238.56 yuan.

4.4.1 Directly pay Euro 1,372,987.00, equivalent to RMB 10,730,579.90 yuan.

4.4.2 The amount of withdrawal reimbursement after advance payment was Euro 477,433.96 , equivalent to RMB 3,731,385.11 yuan.

4.4.3 Bank handling fee of Euro 35.00, equivalent to RMB 273.55 yuan, which was generated due to the refund of foreign exchange(all excluding exchange gains and losses).

4.5 Grant of German Financial Contribution

The GFC grant for the project was Euro 205,100.00 equivalent to RMB 1,538,300.00 yuan (exchange rate 1:7.5) (the initial exchange rate approved by the Provincial Development and Reform Commission).

As of December 31, 2019, the disbursement of GFC grants totaled Euro 131,291.06, accounting for 64.01%, of the pian, equivalent to RMB 1,026,105.28 yuan.

4.6 Chinese Supporting Funds

The total amount of supporting funds for the project were RMB 13,099,200.00 yuan. As of December 31, 2019, the total amount of supporting funds had reached RMB 7,705,811.85 yuan, accounting for 58.83% of the plan.

4.7 Other Income

The balance on December 31, 2019 was RMB 12,978.12 yuan. which was the interest income of the project bank account.

5. Special Account

The project opened a bank account in Hengshui Lubei branch of industrial and commercial bank of China in January 2017 with the currency of RMB and the bank account of 0407030039300068171.

The beginning balance of 2019 was RMB 4,839,464.45 yuan.

The total income in 2019 was RMB 4,470,823.67 yuan. Among them, the German party's reimbursement fund was RMB 3,008,742.37 yuan, the Chinese party's supporting fund was RMB 1,455,996.46 yuan, and the interest income was RMB 6,084.84 yuan.

The total expenditure in 2019 was RMB 7,636,209.22 yuan. The total project payment was RMB 7,636,209.22 yuan, including technical service fee, translation service fee, design, supervision, loan commission fee & interest, meeting, training, study tours, information publicity, equipment procurement, office operation etc. The ending balance was RMB 1,674,078.90 yuan.

6. Other Explanation for the Financial Statements

6.1 The interest in the special account is recorded in the interest income item under financial subsidy income (other incomes).

6.2 The exchange gain/loss (EGL) of the loan is recorded in EGL item under EGL direct payment under loan projects under financial subsidy income, while the EGL of the grant is recorded in EGL item under grant under financial subsidy income.

6.3 On January 15, 2019, Hebei province development and reform commission, the project preliminary design for approval (Jifagaitouzi [2019] 66), the total investment of RMB 104.6375 million yuan, the main construction contents include water management and ecological restoration, wetland ecosystem restoration and management, sustainable development education, monitoring and special research, capacity building and publicity and so on five aspects. The project construction content stipulated in the loan agreement includes eight aspects, including planning, water body management and ecological restoration, wetland ecosystem restoration and management, sustainable development education, monitoring and special research, community-supported wetland maintenance and management, capacity building and publicity, and project management. The detailed items of project expenditure shall be calculated in detail according to eight items.

The total amount of the planning budget is RMB 8,152,600.00 yuan, which is composed of RMB 675,000.00 yuan for wetland ecosystem restoration and management 2.3 qingtou diving duck protection, RMB 7,477,600.00 yuan for items 2 to 7 of the project construction.

The estimated amount of water body management and ecological restoration is RMB 12,571,800.00 yuan, which is composed of the water body management and ecological restoration of RMB 12,571,800.00 yuan in the preliminary design estimate.

The estimated amount of wetland ecosystem restoration and management is RMB 2,180,500.00 yuan, which is composed of RMB 750,000.00 yuan for wetland plant harvesting and RMB 1,430,500.00 yuan for marking and patrol protection in the preliminary design estimate.

The estimated amount of sustainable development education is RMB 48,927,517.00 yuan, which consists of RMB 48,927,500.00 yuan of sustainable development education in the preliminary design estimate and RMB 17.00 yuan of basic reserve fund.

The estimated amount of monitoring and special research is RMB 7,747,036.00 yuan, which is composed of RMB 7,747,000.00 yuan of monitoring and special research in the preliminary design estimate, RMB 36.00 yuan of basic reserve fund.

The estimated amount of community-supported wetland maintenance and management is RMB 1,750,000.00 yuan in total, which is composed of other project construction expenses in the preliminary design estimate -- RMB 176,900.00 yuan from the management fee of the construction unit, RMB 1,573,100.00 yuan from the basic reserve fund.

The total amount of capacity building and publicity budget is RMB 4,403,500.00 yuan, which is composed of RMB 4,403,500.00 yuan of capacity building and publicity in the preliminary design budget.

The estimated amount of project management is RMB 5,346,900.00 yuan,  which is composed of other project construction expenses in the preliminary design estimate RMB 1,259,500.00 yuan in the management fee of the construction unit, RMB 680,000.00 yuan in the bidding agent service fee in the other project construction expenses, and RMB 3,407,400.00 yuan in the other project construction expenses in the loan commitment fee and interest during the construction period.

The estimated amount of the consulting service is 5,939,893.00 yuan, which is composed of the consulting fee of DFS from other construction costs of the project in the preliminary design estimate.

The estimated amount of the grant for co-financing consulting services and international training is RMB 1,538,569.00 yuan, which is made up of the other costs of project construction in the preliminary design estimate -- RMB 1,538,569.00 yuan from the consulting fee of DFS of Germany.

The total amount of the unforeseeable cost estimate is RMB 6,079,185.00 yuan, which is composed of the other construction costs in the preliminary design estimate -- RMB 153,838.00 yuan of the consulting fee of German DFS company and RMB 5,925,347.00 yuan of the basic reserve fee.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制项目管理情况、和项目绩效及上年度审计建议整改落实情况。我们未发现该项目在上述方面存在问题。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to auditing the financial statements and issuing audit opinions, we also paid attention to the compliance of relevant units' national laws and regulations and project loan agreements, internal control and project management and project performance, and the rectification and implementation of last year's audit recommendations. We have not found any weaknesses or problems on the above mentioned aspects.