中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

冀审外报〔2020〕6号

HEBEI AUDIT REPORT〔2020〕NO. 6

项目名称：  全球环境基金赠款河北省节能减排促进项目

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by Global Environment Facility

赠 款 号：  0364-PRC

Grant No.:   0364-PRC

项目执行单位：河北省电力需求侧管理指导中心

Project Entity:  Hebei Province Power Demand Side and Instruction Center

会计年度：      2019

Accounting Year:  2019

目  录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	5

Ⅱ. Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）赠款协定执行情况明细表	6

ii. Statement of Implementation of Grant Agreement	6

（三）专用账户报表	7

ⅲ.Special Account Statement	7

（四）财务报表附注	8

iv. Notes to the Financial Statements	10

三、审计发现的问题及建议	12

III. Audit Findings and Recommendations	13

一、审计师意见

审计师意见

河北省电力需求侧管理指导中心：

我们审计了全球环境基金赠款河北省节能减排促进项目2019年12月31日的资金平衡表及截至该日同年度的赠款协定执行情况明细表和专用账户报表等特定目的财务报表及财务报表附注(第5页至第11页)。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、赠款协定执行情况明细表是你单位的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目赠款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目赠款协定的要求编制，公允反映了全球环境基金赠款河北省节能减排促进项目2019年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们还审查了本期内报送给亚洲开发银行的第EPG12号至EPG14号提款申请书及所附资料。我们认为，这些资料均符合赠款协定的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2020年6月30日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

To Hebei Province Power Demand Side and Instruction Center

We have audited the special purpose financial statements (from page 5 to page 11) of Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by GEF, which comprise the Balance Sheet as of December 31, 2019, the Statement of Implementation of Grant Agreement, the Special Account Statement for the year then ended and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Statement of Implementation of Grant Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project grant agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by GEF as of December 31, 2019, its financial receipts and disbursements, the project implementation and the receipts and disbursements of special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project grant agreement.

Other Matter

We also examined the withdrawal application from No.EPG12 to No.EPG14 and the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project grant agreement and can serve as basis for grant withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 30, 2020

Address: No.195, South Youyi Street, Shijiazhuang City, Hebei Province, P.R.C

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2019年12月31日

(As of December 31, 2019)

项目名称：全球环境基金赠款河北省节能减排促进项目                                                            赠款号：0364-PRC

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by GEF                        Grant No.: 0364-PRC

编报单位：河北省电力需求侧管理指导中心                                                                           单位:人民币元

Prepared by: Hebei Province Power Demand Side and Instruction Center                                              Currency Unit: RMB Yuan

| 资金占用 Application of Fund |  |  | 资金来源 Sources of Fund |  |  |
| --- | --- | --- | --- | --- | --- |
| 科目名称 Subject Name | 期初余额 Beginning Balance | 期末余额 Ending Balance | 科目名称 Subject Name | 期初余额 Beginning Balance | 期末余额 Ending Balance |
| 银行存款 Cash in Bank | 5,013,512.21 | 0.00 | 拨入赠款 Grant Received | 24,078,280.62 | 23,501,208.53 |
| 拨出赠款 Appropriation of Grant | - | - | 应付款项 Payable | 147,187.71 | 0.00 |
| 项目支出 Project Expenditure | 19,211,956.12 | 23,501,208.53 | 配套资金 Counterpart Fund | - | - |
| 应收款项 Receivable | - | - |  | - | - |
| 资金占用合计 Total Application of Fund | 24,225,468.33 | 23,501,208.53 | 资金来源合计 Total Sources of Fund | 24,225,468.33 | 23,501,208.53 |

（二）赠款协定执行情况明细表

## ii. Statement of Implementation of Grant Agreement

赠 款 协 定 执 行 情 况 明 细 表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2019年12月31日

(For the period ended December 31, 2019)

项目名称：全球环境基金赠款河北省节能减排促进项目                                                              赠款号：0364-PRC

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by GEF                          Grant No.: 0364-PRC

编报单位：河北省电力需求侧管理指导中心                                                                        单位:美元/人民币元

Prepared by: Hebei Province Power Demand Side and Instruction Center                                           Currency Unit:USD/ RMB Yuan

| 类别 | 核定额 |  | 本期发生数（额） |  | 累计发生数（额） |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Grant Amount |  | Amount of Current Withdrawals |  | Accumulated Amount of Withdrawals |  |
| Category | 协议货币 | 人民币 | 协议货币 | 人民币 | 协议货币 | 人民币 |
|  | Grant Currency（USD） | RMB | Grant Currency（USD） | RMB | Grant Currency（USD） | RMB |
| 设备 Equipment | 2,380,446.00 | 16,606,467.39 | 47,787.97 | 333,378.44 | 2,249,912.12 | 15,695,836.93 |
| 咨询 Consultants | 1,084,100.00 | 7,562,898.42 | 539,677.32 | 3,764,896.91 | 1,023,389.50 | 7,139,369.83 |
| 研讨会 Workshops and Seminars | 190,000.00 | 1,325,478.00 | 2,987.12 | 20,838.75 | 95,467.70 | 666,001.77 |
| 未分配 Unallocated | - | - | - | - | - | - |
| 专用账户 special account | - | - | -730,000.00 | -5,092,626.00 | - | - |
| 合计 Total | 3,654,546.00 | 25,494,843.81 | -139,547.59 | -973,511.90 | 3,368,769.32 | 23,501,208.53 |

（三）专用账户报表

## ⅲ.Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：全球环境基金赠款河北省节能

减排促进项目

Project Name: Hebei Energy Efficiency

Improvement and Emission Reduction Project

Granted by GEF

赠款号：0364-PRC

Grant No.: 0364-PRC

编报单位：河北省财政厅

Prepared by: Hebei Provincial Finance

Department

开户银行名称：交通银行河北省分行营业部

Depository Bank:Bank of Communications,

Hebei Branch Business Department

账号：131080020147040000151

Account No: 131080020147040000151

货币种类：美元

Currency:USD

| 本期专用账户收支情况 | 金额 |
| --- | --- |
| Account Activity for the Current Period | Amount |
| 1.期初余额 | 730,491.93 |
| Beginning Balance |  |
| 加： 2.本期回补额 | -139,547.59 |
| Add:Amount Deposited this Period by GEF |  |
| 3.利息收入 | 67.95 |
| Interest Earned this Period |  |
| 4.不合格支出归还总额 | - |
| Total Amount Refunded this Period to Cover Ineligible Expenditure |  |
| 减: 5.本期支付额 | 591,012.29 |
| Deduct:Amount Withdrawn this Period |  |
| 6.银行手续费 | - |
| Bank Service Charges this Period |  |
| 7.期末余额 | 0.00 |
| Ending Balance |  |

（四）财务报表附注

财务报表附注

1.项目基本情况

为进一步大规模推广“十一五”期间的能效技术和新的市场化措施以推动工业能效领域的投资，河北省寻求亚行帮助其获得了全球环境基金赠款资金用于关键方面的能力建设，包括：a.节能量核查认证工作，b.推广工业领域能效技术，c.示范并试点智能电网技术开展电力需求侧管理工作并挖掘工业节电机会。

2013年12月17日，中国政府与全球环境基金执行机构亚洲开发银行签署了全球环境基金赠款河北省节能减排促进项目赠款协议（赠款号 0364-PRC），协议生效日为2014年1月21日，实际关账日为2018年12月31日。本项目协议赠款额度为3,654,546.00美元。2014年3月24日，财政部与河北省财政厅签署了转赠协议。

2.会计核算原则

2.1本项目按照《全球环境基金赠款项目管理办法》和《财政部国际司管理的赠款项目会计核算暂行办法》进行会计核算。

2.2本项目的会计事项均按“权责发生制”的原则处理。采用借贷复式记账法记账，记账本位币为人民币。外币业务按实际报账时的即期汇率折算成记账本位币金额。

2.3本期财务报表会计期间为2019年1月1日至2019年12月31日。

2.4 2019年期末汇率为 USD1=人民币6.9762元。

3.财务报表主要项目说明

3.1“项目支出”核算河北省电力需求侧管理指导中心实施赠款项目实际发生的支出。截至2019年12月31日，累计支出人民币23,501,208.53元。

3.2“银行存款”核算银行存款资金的增减变动情况。2019年12月31日，银行存款余额为人民币0.00元。

3.3“拨入赠款”核算从亚洲开发银行取得的赠款资金。2019年5月14日回收139,547.59美元，截至2019年底，项目累计收到亚洲开发银行资金3,368,769.32美元。

3.4“应付款项”核算实际应付的各种款项。2019年12月31日，应付款项余额为人民币0.00元。

4.赠款协定执行情况

截至2019年12月31日，已累计提款3,368,769.32美元，折合人民币23,501,208.53元，占项目赠款总额的92.18%。其中：设备类别累计提款2,249,912.12美元，占该类计划的94.52%；咨询类别累计提款1,023,389.50美元，占该类计划的94.40%；研讨会类别累计提款95,467.70美元，占该类计划的50.25%。

5.专用账户收支情况

本项目的专用账户设在交通银行河北省分行，由河北省财政厅设立，账号：131080020147040000151，币种为美元。2019年初余额730,491.93美元，本年度回收139,547.59美元，利息收入67.95美元，支付591,012.29美元，年末余额0.00美元。

iv. Notes to the Financial Statements

Notes to The Financial Statements

1. Project Background

Hebei Province aims to facilitate the investment in the field of industrial energy efficiency by promoting the energy efficiency technologies during 11th Five-Year-Plan, and innovative market-based measures. Under assistance of ADB, Hebei Province has obtained the GEF grant funds that is used for capacity building in key sectors, which includes: a. energy saving M&V, b. promoting energy efficiency technologies in industrial sector, c. carrying on the power demand-side management by demonstrating and piloting smart grid technologies and identifying any potential for electricity saving in the industrial field.

On December 17, 2013, the Grant Agreement of Hebei Energy Efficiency Improvement and Emission Reduction Project Granted by GEF(Grant No. 0364-PRC)was signed between the Chinese Government and ADB who functions as the executing agency of GEF. This Agreement took effect on January 21, 2014, and the reality closing date is December 31, 2018. On March 24, 2014, the On-lending Agreement was signed between MOF and Hebei Provincial Finance Department.

2. Accounting Principles

2.1 This Project complies with the Management Measures of Global Environment Fund Grants and the Interim Accounting Measures for Grant Projects Managed by International Department of Ministry of Finance.

2.2 All accounting events under the Project are handled on an accrual basis and kept in RMB yuan by double entry bookkeeping. The foreign currency transactions are exchanged according to the spot exchange rate when occurred.

2.3 The accounting period is from January 1, 2019 to December 31, 2019.

2.4 The exchange rate adopted in the financial statements was the exchange
rate by the end of 2019, which is USD1= RMB 6.9762 yuan.

3. Description of the Main Items of Financial Statements

3.1 “Project Expenditure” accounts for the actual expenditure during the implementation of the grant project by Hebei Province Power Demand Side and Instruction Center. As of December 31, 2019, the accumulative expenditure reached RMB 23,501,208.53 yuan.

3.2 “Cash in Bank” accounts for the increase or decrease of bank deposit funds. On December 31, 2019, the balance was RMB 0.00 yuan.

3.3 “Grant Received” accounts for the grant funds from the ADB. On May 14,2019, ADB recovered USD 139,547.59. As of December 31, 2019, balance of the grant received was USD 3,368,769.32.

3.4 “Payable” accounts for the payments to be actually paid. On December 31, 2019, the balance was RMB 0.00 yuan.

4. Implementation of Grant Agreement

As of December 31, 2019, the amount of withdrawal had accumulated to  USD 3,368,769.32, equivalent to RMB 23,501,208.53 yuan, accounting for 92.18% of the total grant. Among which the withdrawal for equipment was USD 2,249,912.12, accounting for 94.52% of the category plan; the withdrawal for consultants was USD 1,023,389.50, accounting for 94.40% of the category plan; the withdrawal for workshops and seminars was USD 95,467.70, accounting for 50.25% of the category plan.

5. Special Account

The Special Account for this Project is established by Hebei Provincial Finance Department in the Bank of Communications. Hebei Branch Business Department, the account number is 131080020147040000151 and the currency is in USD. The beginning balance in 2019 was USD 730,491.93 and the amount recovered in the year was USD 139,547.59. This year the interest earned was USD 67.95 and the disbursement was USD 591,012.29. Thus, the ending balance was USD 0.00.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目赠款协定遵守情况、内部控制和项目管理情况、项目绩效情况及上年度审计建议整改落实情况。我们认为，你单位积极开展项目宣传推广，推进了河北省节能减排工作的开展。我们未发现项目在上述方面存在问题。

- III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We believe that your entity actively carries out project publicity and promotion, and promotes the work of energy conservation and emission reduction in Hebei Province. We have not found any problems on the above mentioned aspects.